PRODUCT REQUIREMENTS DOCUMENT

# AI Sales Agent for Small Businesses

Consolidated PRD and 6-Hour MVP Scope

| Document field | Details |
| --- | --- |
| Purpose | Define the product, MVP requirements, architecture, acceptance criteria, and six-hour delivery plan. |
| Current prototype context | An existing WhatsApp-style simulator already sends and receives messages. It uses a simulated account, not live WhatsApp. |
| Agent platform | Chord API / teammate, subject to verifying workspace access, API credentials, tool-connection support, and existing teammate configuration. |
| MVP timebox | Six hours of focused engineering work. |
| MVP outcome | Demonstrate a customer conversation that progresses from product discovery to a recorded order and test/simulated payment confirmation. |
| Status | Implementation-ready scope; Chord integration details must be confirmed during the first 30 minutes. |

# 1. Executive Summary

Small businesses lose sales when owners cannot respond quickly to customer enquiries. They also spend time repeating product information, checking stock, negotiating prices, collecting customer details, confirming payments, and recording orders. This product gives a small business an AI sales agent that can handle routine sales conversations around the clock using the business’s catalogue and seller-defined rules.

The six-hour MVP will use Chord as the conversational agent runtime and the existing WhatsApp-style simulator as the customer channel. A small commerce backend will remain the source of truth for inventory, prices, orders, and payment state. The MVP is a controlled demonstration, not a production-ready commerce platform or a live WhatsApp integration.

# 2. Problem Statement

Independent retailers, student entrepreneurs, online sellers, and service providers often manage sales manually through messaging applications. When they are asleep, studying, serving another customer, or delivering a service, enquiries can go unanswered and potential customers may buy elsewhere. Existing chat tools do not reliably connect natural-language conversations to live inventory, pricing constraints, payments, and order records.

The product must connect customer conversation to real business actions: identify the requested item or service, check availability, explain the price and terms, negotiate only within the owner’s rules, collect necessary order details, record the order, and reflect verified payment and stock changes.

# 3. Product Vision and Goals

Give every small business a digital salesperson that can handle the majority of routine sales conversations without requiring the owner to be present, while preserving accuracy, transaction control, and a clear route to human assistance.

## Goals

Let an owner create and maintain a simple product/service catalogue.

Let the AI search that catalogue and answer using verified business data.

Support exact item-code lookup and approximate natural-language product matching.

Support fixed pricing and seller-controlled negotiation limits.

Collect customer and fulfilment details and create an order record.

Represent payment state accurately and update stock only after a valid confirmation event.

Provide a human handover path for requests the agent should not handle.

Demonstrate the complete core flow through the existing simulator.

## Non-goals for the six-hour MVP

Live WhatsApp Cloud API or third-party messaging-provider integration.

Production-grade SaaS onboarding, billing, roles, or multi-tenant administration.

Automated delivery-provider integration or shipment tracking.

Image recognition, voice, or multi-language optimisation.

Advanced analytics, CRM, loyalty, campaigns, or abandoned-cart recovery.

Production payment launch, refunds, settlement reconciliation, or fraud tooling.

A promise that 90% of sales will be automated; this requires measurement with real usage.

# 4. Target Users and Initial Use Case

| User | Need | MVP treatment |
| --- | --- | --- |
| Small business owner | Maintain products, prices, stock, and negotiation rules. | Basic inventory/admin endpoint or lightweight admin screen; seed data if UI time is constrained. |
| Customer | Ask questions and purchase without waiting for the owner. | Uses the existing WhatsApp-style simulator. |
| Human operator | Take over exceptional or sensitive conversations. | Basic escalation status/notification or clearly recorded handover event. |

Initial demo recommendation: a boutique selling shirts. This gives the MVP clear variants (size/colour), stock quantities, item codes, and negotiable pricing. The underlying schema should allow service items, but appointment scheduling is outside the six-hour scope.

# 5. Core User Journeys

## 5.1 Owner creates inventory

Create a product/service with name, description, code, type, price, and active status.

Optionally define variants such as size or colour and stock quantity for each variant.

Choose fixed price or negotiable price and set the minimum permitted price when negotiation is enabled.

The agent can query the saved catalogue through approved backend tools.

## 5.2 Customer finds a product

Customer asks for an item in natural language or supplies an item code.

Agent calls a search tool and retrieves candidate matches from the backend.

For an exact code, return the corresponding product and relevant variant details.

For multiple plausible matches, show the closest options and ask a concise clarifying question.

Before quoting availability, check the requested variant’s current stock.

## 5.3 Customer negotiates and orders

Agent quotes the stored price and applicable terms.

If negotiation is allowed, the backend calculates or validates offers against seller rules; the model cannot override the minimum price.

Once the customer agrees, collect the minimum required name, contact, quantity, and fulfilment details.

Create an order in pending-payment state and return an order reference.

Present a test payment action or clearly labelled simulated confirmation.

Only a trusted backend test event or verified payment-provider response can mark payment as paid.

On successful payment confirmation, confirm the order and deduct or commit the reserved stock exactly once.

## 5.4 Human handover

The agent should escalate if the customer asks for a person, the product cannot be identified confidently, a requested discount exceeds the permitted limit, a complaint/refund/payment dispute arises, or the agent lacks reliable information. Preserve the conversation and provide a concise reason for handover. A full human-agent inbox is outside the MVP unless the simulator already supports it.

# 6. Functional Requirements

| ID | Requirement | Priority | Acceptance condition |
| --- | --- | --- | --- |
| FR-01 | Create/read/update products and services. | P0 | A product can be created and retrieved from persistent storage. |
| FR-02 | Support item codes and optional variants/units. | P0 | An exact item code resolves to the correct product; variants can be selected. |
| FR-03 | Track quantity where applicable. | P0 | Stock checks return current available quantity for the selected variant. |
| FR-04 | Support fixed and negotiable pricing. | P0 | Fixed prices cannot be discounted; negotiated offers cannot fall below the configured floor. |
| FR-05 | Search by natural-language description. | P0 | The agent can retrieve likely catalogue matches and clarify ambiguous results. |
| FR-06 | Expose business actions to Chord. | P0 | Chord can call approved tools through a supported connection mechanism. |
| FR-07 | Create pending orders. | P0 | An agreed item, quantity, price, and customer details produce a persisted order reference. |
| FR-08 | Represent payment state. | P0 | Orders remain unpaid until a trusted test/simulated or provider confirmation is received. |
| FR-09 | Update inventory on confirmed purchase. | P0 | Stock changes once on successful confirmation, not on a customer claim or repeated webhook. |
| FR-10 | Human handover event. | P0 | The system records that a conversation requires human attention and why. |
| FR-11 | Order list/read endpoint or basic view. | P0 | A tester can inspect order reference, items, total, payment state, and order state. |
| FR-12 | Service appointment scheduling. | Later | Not included in this timebox; catalogue can still represent a service. |
| FR-13 | Live WhatsApp connectivity. | Later | Not included; simulator only. |

# 7. Data Model (Minimum)

| Entity | Minimum fields |
| --- | --- |
| Business | id, name, currency, payment_terms, created_at |
| Product | id, business_id, name, code, description, item_type (product/service), base_price, pricing_mode, minimum_price, unit, stock_tracking_enabled, active |
| ProductVariant | id, product_id, attributes (e.g. size/colour), code or SKU, price_override (optional), stock_quantity (if tracked) |
| Conversation | id, external_simulator_session_id, chord_session_or_run_id (as supported), status, handover_reason (optional) |
| Customer | id, name, contact, delivery_or_fulfilment_details (minimum required only) |
| Order | id/reference, business_id, customer_id, status, payment_status, subtotal, delivery_fee (optional), total, currency, created_at |
| OrderItem | id, order_id, product_id, variant_id (optional), quantity, agreed_unit_price, line_total |
| Payment | id, order_id, provider/reference (optional), status, amount, confirmed_at (optional), idempotency key/reference |

The six-hour implementation may simplify entities if the existing codebase already has a suitable data model. Do not build a separate customer/variant abstraction unless needed for the core demo. Prices and stock must remain backend-controlled.

# 8. Chord Agent and Tool Design

Chord owns the conversational interaction and instruction-following. The commerce backend owns business truth and enforces permissions. The agent must not invent product data or perform direct, unrestricted database changes.

| Tool | Purpose | Guardrail |
| --- | --- | --- |
| search_products(query, filters) | Find exact or similar products/services. | Return only catalogue-backed results; include IDs and match details. |
| get_product_details(product_id) | Read descriptions, variants, price, and terms. | Do not rely on model memory for current data. |
| check_stock(variant_id, quantity) | Check availability. | Recheck at order/stock reservation time. |
| calculate_offer(product/variant, requested_price, quantity) | Validate a proposed deal. | Backend enforces fixed-price and minimum-price rules. |
| create_pending_order(customer, items, fulfilment) | Record agreed purchase before payment. | Validate prices, quantity, stock, and totals server-side. |
| get_payment_status(order_id) | Read the current payment state. | Use a trusted backend/provider state, not customer assertions. |
| request_human_handover(conversation_id, reason, summary) | Mark conversation for human review. | Do not claim a human has responded unless the system confirms it. |

Connection method: use the tool-connection method supported by the accessible Chord workspace/API, such as a remote MCP connection if available. The first 30 minutes must verify the exact API endpoints, authentication, teammate identifier, session/run lifecycle, and tool schema. Do not assume endpoint names or payload shapes before checking the current documentation.

# 9. Conversation Rules

Sound natural, concise, and helpful. Do not claim to be human.

Use catalogue tools for product, stock, price, and policy facts.

Ask one clear clarification question when product matching is ambiguous.

Never say an item is available without checking the relevant variant.

Never offer a price below the backend-calculated permitted minimum.

Summarise the agreed item, quantity, price, fees, and total before creating the order.

Never represent an order as paid until trusted confirmation exists.

Collect only information needed to fulfil the order.

Escalate complaints, payment disputes, uncertain answers, and explicit requests for a human.

If a tool fails, explain that the check could not be completed and do not guess.

# 10. Six-Hour Delivery Plan

| Time | Duration | Work | Deliverable / exit check |
| --- | --- | --- | --- |
| 00:00–00:30 | 30 min | Verify Chord access, API credentials, teammate, simulator message path, and session handling. | A test message can be sent through the existing simulator and a Chord reply can return through the existing message path, or a clear blocker is identified. |
| 00:30–01:45 | 75 min | Implement minimal inventory schema and create/read/update endpoints; seed sample products. | Products, variants, item codes, stock and price rules persist and can be queried. |
| 01:45–03:15 | 90 min | Expose product search, stock check, price validation, and pending-order tools to Chord. | A Chord conversation can call at least the essential business tools and receive structured results. |
| 03:15–04:15 | 60 min | Configure sales instructions, product matching, clarification, negotiation, checkout questions, and escalation. | The agent completes a test conversation without inventing stock or exceeding price limits. |
| 04:15–05:00 | 45 min | Add pending order and test/simulated payment confirmation; update stock idempotently. | A trusted test event confirms an order and stock changes exactly once. |
| 05:00–06:00 | 60 min | Run end-to-end tests, fix critical issues, and prepare demo data. | Core acceptance scenarios pass through the existing simulator. |

# 11. Acceptance Tests

| Test | Action | Expected result |
| --- | --- | --- |
| AT-01 Exact lookup | Customer sends a valid item code. | Correct product/variant, price, and current availability are returned. |
| AT-02 Ambiguous request | Customer asks for a generic product, e.g. “black oversized shirt.” | Agent presents likely matches or asks a clarification question. |
| AT-03 Out of stock | Customer requests a variant with zero available stock. | Agent does not offer it as available and may suggest an alternative. |
| AT-04 Fixed price | Customer requests a discount on a fixed-price item. | Agent politely declines and retains the stored price. |
| AT-05 Negotiation floor | Customer requests less than the minimum price. | Backend rejects the offer; agent does not confirm it. |
| AT-06 Order creation | Customer agrees and provides required details. | Pending order and order reference are persisted with correct totals. |
| AT-07 False payment claim | Customer says they paid without a trusted confirmation event. | Order remains unpaid; stock is not deducted as a completed sale. |
| AT-08 Payment confirmation | A test payment confirmation is received. | Order becomes paid/confirmed and inventory updates once. |
| AT-09 Duplicate confirmation | The same confirmation is processed twice. | No duplicate deduction or duplicate paid transition occurs. |
| AT-10 Handover | Customer requests a human or raises a payment dispute. | Conversation is marked for handover with reason and context. |

# 12. Technical and Operational Constraints

Reuse the existing simulator and its message flow. Do not build a second chat UI or message transport.

Use one business and a small seeded catalogue for the MVP; multi-tenant production behaviour is deferred.

Keep Chord API credentials and payment secrets on the server. Never expose them in browser code or chat transcripts.

Validate all prices, quantities, order totals, and stock on the backend, even if the AI has already checked them.

Use a database transaction or equivalent safe operation for stock reservation/deduction and order state transitions.

Use idempotency for payment confirmations and other retryable events.

Label simulated payment clearly. A mock confirmation is for demonstration only and is not evidence of a real financial transaction.

Log tool calls, errors, order references, and handover events without unnecessarily storing sensitive customer data.

The timebox assumes a working development environment and API credentials. If Chord access or tool connectivity is blocked, reduce scope rather than spend the entire sprint on setup.

# 13. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Chord API or teammate access is not ready. | Verify in the first 30 minutes; use the simplest supported connection and keep a fallback plan for a narrow tool demo. |
| MCP/tool setup takes longer than expected. | Start with the minimum tools: search, stock check, price validation, and order creation. |
| AI invents prices or stock. | Require backend tool calls and treat returned records as the only source of truth. |
| Two customers try to buy the final unit. | Revalidate and reserve stock atomically when creating/confirming the order. |
| Duplicate payment callbacks change stock twice. | Use idempotent payment processing keyed by provider event/reference or a stable test event ID. |
| The six-hour scope expands. | Defer UI redesign, live WhatsApp, delivery integrations, scheduling, analytics, and production onboarding. |

# 14. Definition of Done

The existing simulator can send a customer message to the Chord-powered agent and display the response.

The agent retrieves real catalogue records through approved tools.

The agent checks variant-level stock and respects fixed/negotiable pricing rules.

A customer can proceed to a persisted pending order.

A clearly labelled test/simulated payment confirmation can move the order to paid/confirmed.

Inventory changes once after confirmation, not before.

The system records a human handover when required.

The ten acceptance tests are run, with any failures documented.

# 15. After the Six-Hour MVP

Connect a real payment provider and complete webhook verification, refunds, and reconciliation.

Add a proper owner dashboard and authentication/authorisation.

Add live WhatsApp integration if required by the product strategy.

Add delivery options, service scheduling, and fulfilment tracking.

Add monitoring, retries, rate limits, audit logs, backups, and production security review.

Measure product-match accuracy, payment conversion, successful automated sales, handover rate, and incorrect-answer rate with real conversations.

# Appendix: Suggested Demo Data

| Code | Product | Variant | Price | Stock | Pricing rule |
| --- | --- | --- | --- | --- | --- |
| TS-104 | Oversized T-shirt | Black / 3XL | ₦15,000 | 2 | Negotiable; minimum ₦13,500 |
| TS-105 | Oversized T-shirt | White / XL | ₦14,000 | 4 | Fixed |
| SN-210 | Sneakers | Black / EU 42 | ₦38,000 | 1 | Negotiable; minimum ₦35,000 |
| SV-001 | Basic laptop repair assessment | Service | ₦5,000 | Not tracked | Fixed |

These values are illustrative seed data only. The business owner must be able to change them, and the agent must always read the current stored values.